# Solution Assurance Engine

CSCF New Build Brief

This brief defines the proposed purpose, boundaries, deliverables and acceptance basis for building Solution Assurance Engine through the Continuous Solution Creation Flow. The implementation and verification contracts must remain traceable to this baseline. Release requires evidence and a named human decision.

| Control field | Baseline |
| --- | --- |
| Document identity | CSCF-SAE-NB-001 |
| Version and date | 1.0 ¦ 11 October 2026 |
| Entry mode | New Build |
| Status | Proposed build specification; formal approval not recorded |
| Solution | Solution Assurance Engine |

# Purpose and desired outcomes

Create evidence-gated readiness analysis for digital solutions by comparing declared purpose, documentation, implementation, tests and observed behaviour. Deterministic controls govern findings and progression; named humans retain formal decision authority.

The expected outcome is a reproducible, decision-ready package that explains what the submitted evidence supports, where proof is missing and which human decisions remain necessary. Success is measured through the ten acceptance criteria in this brief; operational value must later be demonstrated using real usage and outcome evidence.

# Users and accountable roles

Solution owners confirm intended use and review findings. Architects and engineers provide implementation evidence. Security, privacy and governance reviewers resolve scoped questions. Release approvers authorize lifecycle transitions. Auditors reconstruct decisions from the evidence ledger. Individual appointments remain a real-project decision.

# Scope and exclusions

Scope includes safe source intake, confirmed case understanding, the A-F instrument, independent verification, deterministic readiness, grounded tactics, controlled publication and canonical outputs. Autonomous legal conclusions, residual-risk acceptance, production approval and automatic finding closure are excluded.

# Proposed architecture and boundaries

## Acquisition and intake

Local source parsers create a source ingestion manifest. A user reviews purpose, actors, data, autonomy and lifecycle before an immutable intake snapshot is bound to the manifest.

## Governed control layer

Versioned knowledge collections define criteria. Deterministic services enforce object references, evidence ceilings, finding lock, applicability, hard gates and action eligibility.

## Bounded reasoning adapters

The future SAE may use approved AI routes for interpretation, independent challenge and controlled synthesis. Only approved summaries and confirmed intake may cross that boundary. Provider selection and independence are governed configuration.

## Decision and presentation

One ReadinessPackageV2 drives the Assessment Workspace, Assurance Summary and exports. Publication integrity, readiness recommendation and formal human approval remain separate decisions.

# Governance domains

| Domain | Assessment coverage |
| --- | --- |
| A | Purpose, value and classification |
| B | Data, privacy, confidentiality and IP |
| C | Models, agents, providers and supply chain |
| D | Architecture, security, robustness and evaluation |
| E | Human impact, fairness and oversight |
| F | Accountability, evidence and lifecycle |

# Dependencies and operating assumptions

The real Engine depends on approved source parsers, versioned knowledge collections, identity and access controls, an evidence store, a configured reasoning-adapter registry and operational monitoring. Missing evidence remains UNKNOWN. Raw source bytes and image pixels stay outside provider packets; credentials must never enter audit exports.

The CSCF demonstration uses prepared deliverables and results without executing the future Engine or invoking AI. Its acceptance by document fingerprint is a demo entry rule, not a proposed real-world intake policy.

# Requirements and acceptance criteria

Each requirement carries an independent verification scenario. The future implementation must produce revision-linked evidence rather than rely on its own completion claim.

## SAE-REQ-01 Safe evidence intake and provenance

Acquire supported source material as inert evidence. Record source IDs, hashes, locators, extraction methods and limitations before reasoning. Uploaded instructions must not change control logic.

Acceptance criterion  A file containing executable or instruction-like content is never executed. Every acquired unit has a source ID, hash and locator; unreadable units remain explicit limitations.

SAE-VER-01  Submit mixed source files with embedded instructions and an unreadable unit; inspect the manifest and confirm that no content is executed.

Required deliverable  Source ingestion manifest and local acquisition adapters

## SAE-REQ-02 Human confirmed intake

Present purpose, users, data, autonomy, lifecycle and uncertainty for human review. Only an explicit user action freezes the approved intake and permits assessment.

Acceptance criterion  Assessment cannot start before confirmation. The confirmed snapshot is hashed and bound to the acquisition manifest; unknown fields remain visible.

SAE-VER-02  Attempt analysis before confirmation, confirm an intake containing unknowns, and check snapshot and manifest binding.

Required deliverable  Intake workspace and immutable confirmation snapshot

## SAE-REQ-03 Governed knowledge snapshot

Validate versioned sources, requirements, controls, anti-patterns and tactics as governed criteria. Methodology must never count as evidence about the assessed solution.

Acceptance criterion  An invalid manifest hash or unknown assessment object prevents activation. Criteria remain separate from case evidence throughout the package.

SAE-VER-03  Load valid and invalid knowledge manifests; submit a claim using an unknown object ID and inspect rejection.

Required deliverable  Knowledge loader with manifest and reference validation

# Requirements and acceptance criteria

Each requirement carries an independent verification scenario. The future implementation must produce revision-linked evidence rather than rely on its own completion claim.

## SAE-REQ-04 Complete A to F coverage

Apply the six governance domains using 30 capabilities, 30 paired anti-patterns and three primary questions per object. Record explicit results and applicability for all 180 work items.

Acceptance criterion  The coverage matrix accounts for all 180 work items. Missing evidence produces UNKNOWN; exclusions have recorded applicability reasons.

SAE-VER-04  Run a complete synthetic case and a sparse case; verify all work items are accounted for and missing evidence remains UNKNOWN.

Required deliverable  Assessment instrument and complete coverage matrix

## SAE-REQ-05 Independent verification and finding lock

Validate citations and independently challenge candidate claims before they become decision-eligible locked findings. Preserve contradictions, unresolved claims and evidence ceilings.

Acceptance criterion  Broken citations and unsupported claims cannot lock. Code evidence cannot establish TESTED status, and test evidence cannot establish OPERATIONALLY_OBSERVED status.

SAE-VER-05  Inject fabricated locators, unsupported claims and excessive assurance states; confirm rejection or unresolved status.

Required deliverable  Claim verifier, adjudication route and finding ledger

## SAE-REQ-06 Deterministic readiness and hard gates

Calculate applicability, readiness dimensions and hard gates from governed rules and locked evidence. Aggregate scores and narrative must not override blockers or accept residual risk.

Acceptance criterion  A case with a high diagnostic score and a mandatory blocker remains blocked. Residual risk remains NOT_DETERMINED without authorized evaluation.

SAE-VER-06  Evaluate a high score case containing a blocker and an unevaluated risk; confirm both boundaries remain enforced.

Required deliverable  Readiness decision kernel and hard gate rules

# Requirements and acceptance criteria

Each requirement carries an independent verification scenario. The future implementation must produce revision-linked evidence rather than rely on its own completion claim.

## SAE-REQ-07 Exact tactics and reassessment

Retrieve only approved tactics mapped to locked capability or anti-pattern IDs. Tactic completion creates new evidence and requires reassessment rather than closing findings automatically.

Acceptance criterion  Keyword similarity alone retrieves no tactic. Unresolved claims retrieve none; completing a mapped tactic does not automatically close its finding.

SAE-VER-07  Compare exact ID, keyword-only and unresolved cases; complete a tactic and inspect the still-open finding before reverification.

Required deliverable  Finding to tactic mapping and reassessment workflow

## SAE-REQ-08 Controlled narrative and publication integrity

Explain locked results without altering scores or inventing actions. Independently check synthesis, quarantine unsupported prose and calculate publication status separately from readiness.

Acceptance criterion  Unsupported prose is withheld or replaced with deterministic wording. REPORT_READY does not change readiness or authorize deployment.

SAE-VER-08  Insert an unsupported narrative claim and compare publication status with unchanged deterministic readiness.

Required deliverable  Synthesis fact check and publication gate

## SAE-REQ-09 Canonical readiness package and trace

Publish one versioned ReadinessPackageV2 for the Assessment Workspace, Assurance Summary and exports. Bind intake, evidence, domains, findings, actions, gates and execution trace.

Acceptance criterion  Workspace and summary display the same package identity and results. Exporting does not recalculate readiness; every decisive finding links to its evidence and governing object.

SAE-VER-09  Render the same fixture in both views and an export; compare package identity, decisions and requirement to evidence links.

Required deliverable  Canonical package, workspace, summary and exports

## SAE-REQ-10 Information boundaries and human authority

Keep raw sources process-local and restrict future model calls to approved summaries and confirmed intake. Protect access, audit actions and reserve legal, risk and lifecycle decisions for named humans.

Acceptance criterion  Provider packet fixtures contain no raw files, pixels or secrets. Unauthorized access is denied, audit records omit credentials, and the Engine cannot grant formal approval.

SAE-VER-10  Inspect packet fixtures and access denial cases; attempt an automated approval and confirm refusal.

Required deliverable  Packet boundary, access controls and authority ledger

# Contracts and delivery conditions

## Implementation contract

Deliver acquisition adapters, confirmed intake, validated knowledge loading, the A-F instrument, independent claim verification, finding lock, deterministic readiness, exact tactic mapping, controlled publication and canonical views. Protect human authority and information boundaries.

## Verification contract

Execute SAE-VER-01 through SAE-VER-10 independently against the assessed revision. Include malformed sources, missing proof, fabricated citations, score-versus-blocker conflicts, unmapped tactics, unsupported prose and unauthorized approval attempts.

## Release conditions

All ten requirements must have attributable verification evidence on the assessed revision. Mandatory security failures, missing critical evidence and unresolved authority decisions remain blocking. Named humans authorize release after reviewing the package and target environment.

## Operational acceptance

Pre-release tests do not establish operating effectiveness. After a real deployment, collect version-linked evidence, incidents and reassessment triggers. Validate learning before changing the accepted system model.

# Decisions to resolve for the real build

Confirm the product owner, security/privacy reviewers and release approver for a real implementation. These roles are requirements, not recorded appointments or signatures.

Choose the real deployment boundary, authentication model, retention periods and evidence-store controls according to actual data classification.

Approve provider routes, independence rules, budgets and data-processing arrangements before any future AI integration.

Validate the governed knowledge snapshot, current source editions, applicability and tactic catalogue before real activation.

Set operational service levels, recovery targets and evidence retention with the accountable service owner.

# Reference basis

CSCF The Blueprint - end-to-end reference architecture, repository baseline 11 October 2026.

Solution Assurance Engine Thinking Flow - supplied cognitive and control model; six domains, 30 capabilities, 30 anti-patterns and 180 primary questions.

CSCF The Description - Continuous Solution Creation Flow master concept paper, October 2026.

Secure Software Development Process V1.0A - supplied secure-development control reference, 29 September 2026.

The architecture references define intended behavior. They do not establish that a real implementation passes these criteria or satisfies legal or secure-development obligations.