# Solution Assurance Engine

CSCF New Build Brief

This brief defines the proposed purpose, boundaries, deliverables and acceptance basis for building Solution Assurance Engine through the Continuous Solution Creation Flow. The implementation and verification contracts must remain traceable to this baseline. Release requires evidence and a named human decision.

| Control field | Baseline |
| --- | --- |
| Document identity | CSCF-SAE-NB-001 |
| Version and date | 1.2 ¦ 11 October 2026 |
| Entry mode | New Build |
| Status | Proposed build specification; formal approval not recorded |
| Solution | Solution Assurance Engine |

# Purpose and desired outcomes

Create evidence-gated readiness analysis for digital solutions by comparing declared purpose, documentation, implementation, tests and observed behaviour. Deterministic controls govern findings and progression; named humans retain formal decision authority.

The expected outcome is a reproducible, decision-ready package that explains what the submitted evidence supports, where proof is missing and which human decisions remain necessary. Success is measured through the ten acceptance criteria in this brief; operational value must later be demonstrated using real usage and outcome evidence.

# Users and accountable roles

Solution owners confirm intended use and review findings. Architects and engineers provide implementation evidence. Security, privacy and governance reviewers resolve scoped questions. Release approvers authorize lifecycle transitions. Auditors reconstruct decisions from the evidence ledger. Individual appointments remain a real-project decision.

# Scope and exclusions

Scope includes safe source intake, confirmed case understanding, the A-F instrument, independent verification, deterministic readiness, grounded tactics, controlled publication and canonical outputs. Autonomous legal conclusions, residual-risk acceptance, production approval and automatic finding closure are excluded.

# Register change intent and entry mode

Blueprint Step 01 intake establishes the declared request before classification, contract creation or execution. The proposed new solution starts with a target-state hypothesis; unknowns remain visible until the accountable owner resolves them.

| Intake field | Declared value |
| --- | --- |
| Change identity | CSCF-SAE-NB-001 |
| Entry mode | New Build |
| Demand or trigger | Customer demand and governance improvement opportunity |
| Target solution | Proposed Solution Assurance Engine, a new application with controlled reasoning adapters and deterministic assurance services. |
| Accountable owner | Jori Eskolin, solution owner; accountable for purpose, scope and intake confirmation. |
| Priority | High: establish the assurance foundation before introducing autonomous execution or a production release. |
| Delivery context | Initial controlled pilot for solution owners, architects and governance reviewers; release requires a confirmed target environment and named authorities. |

## User demand

Solution owners need a consistent way to determine what evidence supports readiness, identify missing proof and route accountable human decisions.

## Target state hypothesis

Combining governed A-F knowledge, attributable evidence, independent verification and deterministic gates can produce reproducible readiness recommendations without transferring approval authority.

## Declared facts

New solution; A-F assessment instrument; 30 capabilities and 30 anti-patterns with three primary questions each; confirmed intake; raw-source locality; one canonical package; human release authority.

## Unresolved information

Production hosting, retention periods, identity provider, approved reasoning providers, operational service levels and named independent reviewers remain to be confirmed.

Registration checks: mandatory fields and types, identity and timestamp assignment, ownership validation, duplicate checks and initial scope classification. Missing identifiable purpose or target prevents creation of an executable contract.

# Proposed architecture and boundaries

## Acquisition and intake

Local source parsers create a source ingestion manifest. A user reviews purpose, actors, data, autonomy and lifecycle before an immutable intake snapshot is bound to the manifest.

## Governed control layer

Versioned knowledge collections define criteria. Deterministic services enforce object references, evidence ceilings, finding lock, applicability, hard gates and action eligibility.

## Bounded reasoning adapters

The future SAE may use approved AI routes for interpretation, independent challenge and controlled synthesis. Only approved summaries and confirmed intake may cross that boundary. Provider selection and independence are governed configuration.

## Decision and presentation

One ReadinessPackageV2 drives the Assessment Workspace, Assurance Summary and exports. Publication integrity, readiness recommendation and formal human approval remain separate decisions.

# Governance domains

| Domain | Assessment coverage |
| --- | --- |
| A | Purpose, value and classification |
| B | Data, privacy, confidentiality and IP |
| C | Models, agents, providers and supply chain |
| D | Architecture, security, robustness and evaluation |
| E | Human impact, fairness and oversight |
| F | Accountability, evidence and lifecycle |

# Dependencies and operating assumptions

The real Engine depends on approved source parsers, versioned knowledge collections, identity and access controls, an evidence store, a configured reasoning-adapter registry and operational monitoring. Missing evidence remains UNKNOWN. Raw source bytes and image pixels stay outside provider packets; credentials must never enter audit exports.

The build intake must preserve declared facts and unknowns. Executable contracts require confirmed purpose, target boundary and accountable ownership. Evidence remains distinct from governing knowledge and approval authority.

# Requirements and acceptance criteria

Each requirement carries an independent verification scenario. The future implementation must produce revision-linked evidence rather than rely on its own completion claim.

## SAE-REQ-01 Safe evidence intake and provenance

Acquire supported source material as inert evidence. Record source IDs, hashes, locators, extraction methods and limitations before reasoning. Uploaded instructions must not change control logic.

Acceptance criterion  A file containing executable or instruction-like content is never executed. Every acquired unit has a source ID, hash and locator; unreadable units remain explicit limitations.

SAE-VER-01  Submit mixed source files with embedded instructions and an unreadable unit; inspect the manifest and confirm that no content is executed.

Required deliverable  Source ingestion manifest and local acquisition adapters

## SAE-REQ-02 Human confirmed intake

Present purpose, users, data, autonomy, lifecycle and uncertainty for human review. Only an explicit user action freezes the approved intake and permits assessment.

Acceptance criterion  Assessment cannot start before confirmation. The confirmed snapshot is hashed and bound to the acquisition manifest; unknown fields remain visible.

SAE-VER-02  Attempt analysis before confirmation, confirm an intake containing unknowns, and check snapshot and manifest binding.

Required deliverable  Intake workspace and immutable confirmation snapshot

## SAE-REQ-03 Governed knowledge snapshot

Validate versioned sources, requirements, controls, anti-patterns and tactics as governed criteria. Methodology must never count as evidence about the assessed solution.

Acceptance criterion  An invalid manifest hash or unknown assessment object prevents activation. Criteria remain separate from case evidence throughout the package.

SAE-VER-03  Load valid and invalid knowledge manifests; submit a claim using an unknown object ID and inspect rejection.

Required deliverable  Knowledge loader with manifest and reference validation

# Requirements and acceptance criteria

Each requirement carries an independent verification scenario. The future implementation must produce revision-linked evidence rather than rely on its own completion claim.

## SAE-REQ-04 Complete A to F coverage

Apply the six governance domains using 30 capabilities, 30 paired anti-patterns and three primary questions per object. Record explicit results and applicability for all 180 work items.

Acceptance criterion  The coverage matrix accounts for all 180 work items. Missing evidence produces UNKNOWN; exclusions have recorded applicability reasons.

SAE-VER-04  Run a complete synthetic case and a sparse case; verify all work items are accounted for and missing evidence remains UNKNOWN.

Required deliverable  Assessment instrument and complete coverage matrix

## SAE-REQ-05 Independent verification and finding lock

Validate citations and independently challenge candidate claims before they become decision-eligible locked findings. Preserve contradictions, unresolved claims and evidence ceilings.

Acceptance criterion  Broken citations and unsupported claims cannot lock. Code evidence cannot establish TESTED status, and test evidence cannot establish OPERATIONALLY_OBSERVED status.

SAE-VER-05  Inject fabricated locators, unsupported claims and excessive assurance states; confirm rejection or unresolved status.

Required deliverable  Claim verifier, adjudication route and finding ledger

## SAE-REQ-06 Deterministic readiness and hard gates

Calculate applicability, readiness dimensions and hard gates from governed rules and locked evidence. Aggregate scores and narrative must not override blockers or accept residual risk.

Acceptance criterion  A case with a high diagnostic score and a mandatory blocker remains blocked. Residual risk remains NOT_DETERMINED without authorized evaluation.

SAE-VER-06  Evaluate a high score case containing a blocker and an unevaluated risk; confirm both boundaries remain enforced.

Required deliverable  Readiness decision kernel and hard gate rules

# Requirements and acceptance criteria

Each requirement carries an independent verification scenario. The future implementation must produce revision-linked evidence rather than rely on its own completion claim.

## SAE-REQ-07 Exact tactics and reassessment

Retrieve only approved tactics mapped to locked capability or anti-pattern IDs. Tactic completion creates new evidence and requires reassessment rather than closing findings automatically.

Acceptance criterion  Keyword similarity alone retrieves no tactic. Unresolved claims retrieve none; completing a mapped tactic does not automatically close its finding.

SAE-VER-07  Compare exact ID, keyword-only and unresolved cases; complete a tactic and inspect the still-open finding before reverification.

Required deliverable  Finding to tactic mapping and reassessment workflow

## SAE-REQ-08 Controlled narrative and publication integrity

Explain locked results without altering scores or inventing actions. Independently check synthesis, quarantine unsupported prose and calculate publication status separately from readiness.

Acceptance criterion  Unsupported prose is withheld or replaced with deterministic wording. REPORT_READY does not change readiness or authorize deployment.

SAE-VER-08  Insert an unsupported narrative claim and compare publication status with unchanged deterministic readiness.

Required deliverable  Synthesis fact check and publication gate

## SAE-REQ-09 Canonical readiness package and trace

Publish one versioned ReadinessPackageV2 for the Assessment Workspace, Assurance Summary and exports. Bind intake, evidence, domains, findings, actions, gates and execution trace.

Acceptance criterion  Workspace and summary display the same package identity and results. Exporting does not recalculate readiness; every decisive finding links to its evidence and governing object.

SAE-VER-09  Render the same fixture in both views and an export; compare package identity, decisions and requirement to evidence links.

Required deliverable  Canonical package, workspace, summary and exports

## SAE-REQ-10 Information boundaries and human authority

Keep raw sources process-local and restrict future model calls to approved summaries and confirmed intake. Protect access, audit actions and reserve legal, risk and lifecycle decisions for named humans.

Acceptance criterion  Provider packet fixtures contain no raw files, pixels or secrets. Unauthorized access is denied, audit records omit credentials, and the Engine cannot grant formal approval.

SAE-VER-10  Inspect packet fixtures and access denial cases; attempt an automated approval and confirm refusal.

Required deliverable  Packet boundary, access controls and authority ledger

# Test selection from intake and governed knowledge

Classify confirmed intake facts, activate governed rule packs, bind required tests to acceptance criteria, merge owner-requested additional tests, then freeze an independently reviewed Verification Contract.

The proposed rule snapshot is SAE-KB-BASELINE-001 v1.1. Rules must be governed and independently approved before activation in an implementation. A cognitive model may propose tests or gaps; it cannot remove mandatory checks, infer successful execution or clear blockers.

| Rule pack | Blueprint | Selection basis |
| --- | --- | --- |
| KB-STRUCT-01 | 12 | Structural and software supply chain |
| KB-BEHAV-01 | 13 | Behavioral adversarial and regression |
| KB-IMPACT-01 | 14 | Actual impact and architecture invariants |
| KB-EVID-01 | 15 | Semantic claims and evidence quality |
| KB-POLICY-01 | 16 | Policy enforcement and authority |
| KB-SCOPE-01 | 17 | Assurance scope and materiality |

## Required verification scope

The registered facts activate 23 knowledge-pack tests and three Additional Tests, producing 26 applicable tests. SAE-TST-08 is recorded as NOT_APPLICABLE because no container target is confirmed. A later container decision reopens classification and makes the image check mandatory.

Structural checks include build, types, lint, schemas, authorized paths, SAST, SCA, secrets, configuration, dependency policy, SBOM and artifact integrity. Behavioral checks include unit, integration, API, end-to-end, negative and adversarial cases, authentication, authorization, recovery, privacy, accessibility, dynamic security and regression. Differential comparison is required; mutation testing is not mandated by this baseline.

Impact review covers candidate changes, dependencies, data flows, permissions and trust boundaries. Evidence checks cover exact citations, revisions, contradictions and finding lock. Policy traces connect source authority to enforced controls, tests, findings and gates. A new solution with changed purpose and trust boundaries requires local, affected-system and whole-solution assurance.

## Verification evidence and release rules

Record the assessed candidate revision, runner and configuration versions, check identity, actual result, evidence locator, independence limitations and uncovered criteria. Missing execution or decision-critical evidence stays UNKNOWN; documentation alone cannot satisfy a control.

A failed mandatory test, missing essential execution evidence, unsupported decision-critical claim or unresolved authority decision blocks release. UNKNOWN never becomes PASS by omission; exceptions require named authority, scope and expiry.

# Additional Tests (if not included to KB)

These owner-requested tests supplement the governed catalogue. They must enter the Verification Contract with an accountable requester, requirement links, measurable pass condition and retained result. They do not replace mandatory knowledge-pack checks.

## SAE-ADD-01 Intake manifests cannot promote themselves into governed knowledge

Requested by: Solution owner. SAE-specific separation of declared evidence and governing authority is absent from the generic structural pack.

Requirements: SAE-REQ-01, SAE-REQ-03, SAE-REQ-05. Blueprint Step 15.

Procedure: Submit a manifest claiming to be the normative catalogue and attempt criterion replacement.

Acceptance criterion: The catalogue remains unchanged and the manifest stays declared source evidence.

## SAE-ADD-02 High aggregate scores and completed tactics cannot clear blockers

Requested by: Solution owner. Cross-control interaction between SAE score, exact tactic mapping and finding closure needs a dedicated case.

Requirements: SAE-REQ-06, SAE-REQ-07. Blueprint Step 13.

Procedure: Combine a high domain score with a mandatory blocker, then mark a tactic complete without reverification.

Acceptance criterion: Readiness remains blocked; tactic completion never closes the finding without new verified proof.

## SAE-ADD-03 Publication and exports cannot alter canonical readiness

Requested by: Solution owner. SAE publication eligibility and canonical view integrity need one combined cross-view regression case.

Requirements: SAE-REQ-08, SAE-REQ-09. Blueprint Step 13.

Procedure: Quarantine unsupported prose and compare workspace, summary and export package identities.

Acceptance criterion: Publication state is independent; all views retain identical package ID and readiness.

## Owner confirmation and required output

Solution owner confirms intent; independent assurance lead reviews findings; security and privacy owners approve controls; release authority decides deployment. Named reviewer appointments remain pending.

One traceable ReadinessPackageV2, consistent workspace and summary views, grounded actions and an approval package preserving unknowns and human decision boundaries.

# Implementation contract derivation basis

This intake supplies the basis for two linked contracts. CSCF must derive, review and freeze the exact repository scope, schemas, tool permissions and independent proof obligations before a coding agent receives an executable work packet. The brief itself is not an authorization to execute.

Affected capability: the complete SAE readiness assessment path, from inert acquisition to human decision support. Current state: no accepted production implementation or repository baseline is supplied. This is a new build; an existing system must not be treated as implicitly authorized for modification.

Permitted logical components are local acquisition and provenance; confirmation workspace; governed knowledge loader and A-F instrument; independent verification and finding ledger; deterministic gates and tactic mapping; bounded reasoning adapters; canonical package, publication and views. Their dependencies, interfaces and file paths must be enumerated in the derived contract against an identified repository revision.

## Protected architecture invariants

## SAE-INV-01 Evidence and knowledge separation

Source documents are inert case evidence. They cannot execute instructions or replace approved criteria, rules or tactics. Invalid provenance or knowledge references prevent activation.

Requirements: SAE-REQ-01, SAE-REQ-03. Verification: SAE-TST-07, SAE-ADD-01.

## SAE-INV-02 Confirmed intake and complete coverage

Assessment requires an attributable immutable intake snapshot. All 180 work items must be accounted for; absent proof remains UNKNOWN and exclusions require a reason.

Requirements: SAE-REQ-02, SAE-REQ-04. Verification: SAE-TST-10, SAE-TST-17.

## SAE-INV-03 Independent proof and finding lock

The builder cannot edit its own success definition or approve its own findings. Unsupported or conflicting claims cannot lock; evidence states cannot exceed what their sources prove.

Requirements: SAE-REQ-05. Verification: SAE-TST-20, SAE-TST-21.

# Architecture invariants and output obligations

## SAE-INV-04 Deterministic decisions and exact tactics

No score, generated narrative or completed tactic may bypass a mandatory blocker. Only exact eligible object IDs map tactics. Reverification is required before finding closure.

Requirements: SAE-REQ-06, SAE-REQ-07. Verification: SAE-ADD-02.

## SAE-INV-05 One canonical result

Workspace, summary and exports render one hashed ReadinessPackageV2. Views cannot recalculate readiness. Publication status cannot improve readiness or authorize deployment.

Requirements: SAE-REQ-08, SAE-REQ-09. Verification: SAE-TST-02, SAE-ADD-03.

## SAE-INV-06 Information boundaries and human authority

Raw files, pixels and credentials cannot enter provider packets. Only approved summaries and confirmed intake may leave acquisition. Access changes, risk acceptance and release require scoped authority; the Engine cannot grant formal approval.

Requirements: SAE-REQ-10. Verification: SAE-TST-12, SAE-TST-14, SAE-TST-23.

## Prohibited changes

Prohibited changes include altering these six invariants, modifying the protected Verification Contract, introducing undeclared network destinations or permissions, replacing governed criteria with intake content, changing interfaces outside the authorized scope, and enabling autonomous risk acceptance or deployment. A material scope delta returns to impact, applicability and contract review.

## Required output contract

The canonical output is ReadinessPackageV2, aligned to the supplied reference revision 2.6.0. Required content comprises solution identity, confirmed intake, source ingestion and evidence lineage, applicability, domain results and 180-item coverage, locked findings and unresolved claims, hard gates, grounded actions, cognitive ledgers, publication status, human decision requirements and run trace. One package hash binds every rendered view.

The reference presentation does not supply a complete machine schema. Before execution, approve a versioned JSON Schema with required field names, types, enumerations, exact-ID references and hash rules; reject missing mandatory fields, dangling references and unknown schema versions. SAE-TST-02 must exercise those rejections. Do not let the coding agent invent an alternative canonical format.

The coding-agent result must identify the invocation, starting revision, candidate revision, changed paths and interfaces, dependency and permission deltas, artifact hashes, requirement-to-deliverable links, build outputs and unresolved items. This is an implementation claim; the independent verifier supplies test execution records and findings.

# Unresolved decisions and activation gates

Open intake information is permitted while understanding the request. It must not become an implicit permission or successful check. Each decision has a named role and a gate where it must be resolved.

## SAE-DEC-01 Before executable contract

Who confirms purpose and holds contract and verification authority? Owner: Solution owner and independent assurance lead. Named confirmations and independent verifier appointment required; not recorded.

## SAE-DEC-02 Before executable contract

Which repository, components, interfaces, schemas and tools may the agent change? Owner: Architecture owner and contract authority. Starting revision, file allowlist, interface scope, output schema and tool envelope must be frozen; not supplied.

## SAE-DEC-03 Before assessment or verification activation

Which knowledge edition, policy authorities and test configurations govern this candidate? Owner: Knowledge steward and security or privacy authority. Approve exact sources, clauses, catalogue, test runners and configurations. Proposed rule packs are not legal compliance evidence.

## SAE-DEC-04 Before affected integration and production release

Which provider routes, identities, storage, retention and deployment target are approved? Owner: Security or privacy authority and service owner. Real integrations remain disabled until approved. A stubbed adapter does not validate a provider or production environment.

## SAE-DEC-05 Before production release and operational acceptance

What operational value, service levels and recovery outcomes must later be observed? Owner: Service owner and release authority. Agree measurable targets, rollback and observations. Operational value remains UNOBSERVED; test success alone cannot prove it.

# Contracts and delivery conditions

## Implementation contract

Deliver acquisition adapters, confirmed intake, validated knowledge loading, the A-F instrument, independent claim verification, finding lock, deterministic readiness, exact tactic mapping, controlled publication and canonical views. Protect human authority and information boundaries.

## Verification contract

Execute SAE-VER-01 through SAE-VER-10 independently against the assessed revision. Include malformed sources, missing proof, fabricated citations, score-versus-blocker conflicts, unmapped tactics, unsupported prose and unauthorized approval attempts.

## Release conditions

All ten requirements must have attributable verification evidence on the assessed revision. Mandatory security failures, missing critical evidence and unresolved authority decisions remain blocking. Named humans authorize release after reviewing the package and target environment.

## Operational acceptance

Pre-release tests do not establish operating effectiveness. After a real deployment, collect version-linked evidence, incidents and reassessment triggers. Validate learning before changing the accepted system model.

# Decisions to resolve for the real build

Confirm the product owner, security/privacy reviewers and release approver for a real implementation. These roles are requirements, not recorded appointments or signatures.

Choose the real deployment boundary, authentication model, retention periods and evidence-store controls according to actual data classification.

Approve provider routes, independence rules, budgets and data-processing arrangements before any future AI integration.

Validate the governed knowledge snapshot, current source editions, applicability and tactic catalogue before real activation.

Set operational service levels, recovery targets and evidence retention with the accountable service owner.

# Reference basis

CSCF The Blueprint - end-to-end reference architecture, repository baseline 11 October 2026.

Solution Assurance Engine Thinking Flow - supplied cognitive and control model; six domains, 30 capabilities, 30 anti-patterns and 180 primary questions.

CSCF The Description - Continuous Solution Creation Flow master concept paper, October 2026.

Secure Software Development Process V1.0A - supplied secure-development control reference, 29 September 2026.

The architecture references define intended behavior. They do not establish that a real implementation passes these criteria or satisfies legal or secure-development obligations.